# METHOD OF STATEMENT

Date: 16th May 2025

Description of Work

To shift out 1 unit machine 10m away within production

Machine Spec

1 unit small tooling machine / Wt: 1, 000 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

19/05/25

Time of Operation

09:45 am

Location of Operation

#### 249 Jalan Boon Lay

ST Engineering

Equipment Use

1 x lorry loader

Crowbar

Woodblock

Pallet truck

Obstacles

No obstacles on loading/unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Job scope

- Lift up machine to 3” high

- Insert pallet truck under machine bed

- Shift out machine from existing location

- Transport machine 10m away within production

- Position machine at new designated location

- Unload machine from pallet truck and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175