# METHOD OF STATEMENT

Date: 28th Aug 2025

Description of Work

To relocate 1 unit machine within production at ground floor

Machine Spec

1 unit Shonan Centering & Edging machine

Wt: 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

04/09/25

Time of Operation

09:45 am

Location of Operation

#### 8 Tractor Rd

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x lorry loader

Crowbar

Woodblock

Pallet truck

Obstacles

No obstacles on loading/unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# Job scope

- Lift up machine to 3” high

- Insert pallet truck under machine bed

- Shift out machine from existing location

- Transport machine new location within production

- Position machine at new designated location

- Unload machine from pallet truck and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175