# METHOD OF STATEMENT

Date: 26th Dec 2025

Description of Work

Using forklift to fork out case to hoisting area

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

26/12/25

Time of Operation

09:00 am

Location of Operation

14 Senoko Way

Equipment Use

1 x 4.5ton forklift

Obstacles

No obstacles on loading/unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.OM certified forklift operator will be involved in the operation

# Job scope

- Using of 4.5ton forklift to fork out case to loading area

- Uncrate case

- Once hoisting job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175