# Method Of Statement

Date: 17 September 2015

Description of work

To shift out and hoist down 1 set machine from 2nd floor by using platform and mobile/lorry crane, load onto lorry chassis and transport to new location

Machine Spec

1 set Cannon FPA-SPA-2000i1 Fine Pattern Aligner

Main machine dim: 2.1 x 2.0 x 1.8 m

Weight: 2,200 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

To be advised

Location of Operation

#### No 5 Engineering Drive

Blk E4A Lab E4A / 02-08

Equipment Use

1 x 50 ton mobile/lorry crane

1 x lorry crane

1 x platform

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and mobile/lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc…safety shoe, helmet, safety harness) Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# Job Scope

- Mobile/lorry crane to park at designated hoisting area for the lift

- Barricade operation area

- Hoist up platform to 2nd floor opening

- Stabilize platform effectively and ensure it is fully rested on the opening slab

- Shift out and load machine onto platform

- Fastened down and secured machine with strapping belt

- Hoist down platform together with machine and load onto lorry chassis

- Secured machine with strapping belt prior moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175