# METHOD OF STATEMENT

Date: 26th Feb 2019

Description of work

To shift out 1 set Furnace from customer premise at ground floor to loading area, hoist up onto wooden base for packing, after packing put aside

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

28/02/2019   -   10:00 am

Location of Operation

#### 70 Tuas South St 5

#### Tecnisco Ltd

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

Job Scope

- Lift up furnace using crowbar

- Insert pallet truck to furnace base

- Shift out to loading area

- Lorry crane to hoist up furnace and load onto wooden base

- Secured furnace onto wooden base with bolt and nuts

- After packing, shift and put aside

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175