# METHOD OF STATEMENT

Date: 23rd Oct 2018

Description of work

To shift out 1 unit machine from customer premise to loading area, hoist up and load onto wooden base for packing, after packing load onto Malaysia lorry

Machine Spec

1 unit Global Performance 7.10.7

Dim: 3318 x 1818 x 1959 mm

Wt: 2, 026 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

29/10/2018   -   Afternoon schedule

Location of Operation

#### 9 Woodlands Ave 9

#### Republic Polytechnic

Equipment Use

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

Metal sheet/plywood (to lay out for protection of epoxy/carpet floor)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Insert pallet truck to machine base

- Shift out machine to loading area

- Lorry crane to hoist up machine and load onto wooden base for packing

- After packing, load case onto Malaysia lorry

- Secured case with strapping belt prior to moving out of premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175