# METHOD OF STATEMENT

Date: 12th Sep 2019

Description of work

To shift out 1 set machine and accessories from customer premise to loading area, fork up onto lorry chassis and deliver to another location

Machine Spec

Hitachi S-4800 SEM

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

12/09/2019

Time of Operation

09:45 am

Location of Operation

#### Collection   - 1 Woodlands Industrial Pk D St 1

Delivery   -   6 Tagore Dr

Equipment Use

2 x lorry loader

Pallet truck

1 x forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator will be involved in the operation

# JOB SCOPE

- Shift out machine and accessories from production area

- Transport to loading area

- Using forklift to fork up machine onto wooden pallet

- Secured and shrink wrap the machine

- Fork up wooden pallet and load onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver to new location

- At new location, unload machine from lorry chassis

- Transport to 4th floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175