# METHOD OF STATEMENT

Date: 21st Dec 2018

Description of work

To shift out 1 unit machine from production to loading area, hoist up and load onto 1 x 40ft HQ container, to secured machine with strapping belt and choking wood

Machine Spec

Mazak M-5n CNC Lathe

Dim: 560 x 190 x 200 cm

Wt: 7, 000 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

27/12/2018   -   10:00 am

Location of Operation

#### 10 Gul Circle

#### OMS Oilfield Services Pte Ltd

Equipment Use

1 x 50 ton lorry crane

Rollers/pallet truck

1 set wire/webbing sling

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Jack up machine to 3” high

- Insert rollers to machine bed

- Shift out machine from production area to loading area

- Lorry crane to hoist up machine and load onto container

- Secured machine with lashing belt and choking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175