# METHOD OF STATEMENT

Date: 13th June 2017

Description of work

To hoist up 10 unit machine to 3rd floor, lower down onto space opening, shift and position into customer premise

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

18/06/2017   -   10:30 am

Location of Operation

#### 10 Tampines North Drive 4

Guoxin Manufacturing Pte Ltd

Equipment Use

1 x 50 ton mobile crane

4/5 x lorry

Rollers/pallet truck

Wire/webbing sling

Metal plate (for floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and mobile crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- 50 ton mobile crane to park at designated hoisting area for the lift

- Reverse lorry to near crane

- Hoist up machine from lorry chassis to 3rd floor

- Lower down machine at 3rd floor space opening

- Insert rollers/pallet truck to machine base

- Shift and position into customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175