# METHOD OF STATEMENT

Date: 20th Dec 2016

Description of work

To shift out 2 unit Weltron Welter machine (dismantle into parts by customer) from production for packing. After packing, stuff machine into 2 x 40ft and 1 x 20ft container

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

22/12/16   -    10:00 am

Location of Operation

#### No 2 Gul Circe

Cameroon (S) Pte Ltd

Equipment Use

Lorry crane

Customer overhead crane

Pallet truck / rollers

Wire/webbing sling

Obstacles

No obstacle within the working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

# JOB SCOPE

- Using customer overhead crane to hoist up machine parts onto wooden base for packing

- After packing, shift out to loading bay

- Lorry crane to hoist up machine and stuff into container

- Chocking and secured the machine

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175