# METHOD OF STATEMENT

Date: 26th Sep 2018

Description of work

To shift out 2 unit machine from clean room to loading area, hoist up and load onto wooden base for packing, after packing stuff into 1 x 40ft HQ container

Machine Spec

Polishing machine

Dim: 190 x 125 x 230 cm

Wt: 2, 500 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

02/10/2018   -   10:00 am

Location of Operation

#### No 20 Tuas West Rd

#### Atotech

Equipment Use

1 x lorry crane

1 x forklift

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lift up machine to 3” high

- Insert pallet truck to machine base

- Shift out machine from clean room to designated hoisting/packing area

- Lorry crane to hoist up machine and load onto wooden base for packing

- After packing, stuff case into container

- Secured case with lashing belt and choking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175