# METHOD OF STATEMENT

Date: 11th Apr 2017

Description of work

To shift out 4 unit machine and 2 pcs Temper Glass from customer premise, load onto 1 x 40ft container, to secured machine with lashing belt and chocking wood

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

12/04/2017   -   Afternoon

Location of Operation

#### 24 Pioneer Crescent #04-09

Ecopol Pte Ltd

Equipment Use

Lorry crane

1 x 4.5 ton forklift

Pallet truck / rollers

Wire/webbing sling

Obstacles

No obstacle within the working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- To shift out machineries from workshop to loading area

- Use of lorry crane and forklift  to stuff/load machine into container

- Inside container, secured machine with choking wood and lashing belt

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175