# METHOD OF STATEMENT

Date: 31st July 2017

Description of work

To shift out 1 unit XYZ-Stage equipment from Tower C to new location @ Tower B

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

02/08/2017

Location of Operation

#### 4 Fusionopolis Way, Tower C B1-13   -   Tower B

Equipment Use

1 x lorry

Pallet truck

Obstacles

No obstacle around operation area and route to new location

Environment

No operation will be carry out on heavy rain

All debris, if any will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, safety helmet)

# JOB SCOPE

- Insert pallet truck to equipment base

- Shift out equipment to loading bay

- Transport and deliver equipment to new location

- Shift equipment to 7th floor via cargo lift

- Position equipment to the designated location

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175