# METHOD OF STATEMENT

Date: 31st July 2017

Description of work

To shift out 1 unit XYZ-Stage equipment to loading area, hoist up onto lorry chassis and deliver to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

02/08/2017

Location of Operation

#### 4 Fusionopolis Way, Tower C B1-13   -   Tower B

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Insert pallet truck to equipment base

- Shift out equipment to loading bay

- Hoist up and load equipment onto lorry chassis

- Secured equipment with strapping belt

- Transport and deliver equipment to new location

- At new location, unload equipment from lorry chassis

- Shift and position equipment to 7th floor via cargo lift

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175