# METHOD OF STATEMENT

Date: 16th Feb 2023

Description of work

To shift out equipment from customer premise to loading area, hoist up onto lorry chassis and deliver to scrapyard for disposal

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

20/02/23 (Monday)

Time of Operation

09:45 am

Location of Operation

#### 5 Cleantech Loop

1 unit Powder Mixer / Dim: 50 x 50 x 100 cm

1 unit Weighing scale

1 unit Dehumidifier / Dim: 70 x 50 x 100 cm

#### 71 Nanyang Drive, NTU Valley Block

1 unit Ultrasonic Water Buff / Dim: 200 x 100 x 150 cm

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Shift out equipment from customer premise

- Transport equipment to loading area

- Insert sling to crane hook and secured to rigging point of equipment

- Lorry loader to hoist up and load equipment onto lorry chassis

- Release sling from rigging point of machine

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175