# METHOD OF STATEMENT

Date: 04th Feb 2020

Description of work

To shift out below item to loading area, hoist up onto lorry chassis and deliver to scrapyard for disposal

Item to dispose

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

/2020

Time of Operation

09:40 am

Location of Operation

#### Fusionopolis F2

Equipment Use

1 x 633 lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

# JOB SCOPE

- Reverse lorry loader to loading bay

- To shift out all unused item from

- Transport item to loading area

- Using lorry loader to hoist up and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175