# METHOD OF STATEMENT

Date: 06th Nov 2020

Description of work

To shift out 1 lot of equipment from customer premise to loading area, hoist up onto lorry chassis and deliver to scrapyard for disposal

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

11/11/2020 (Wednesday)

Time of Operation

09:45 am

Location of Operation

#### 71 Nanyang Drive, Valley Block

Singapore Institute of Mfg Technology

Equipment Use

1-2 x lorry crane

Pallet truck

Crowbar

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lift up equipment to 3” high

- Insert pallet truck under equipment base

- Shift out and transport equipment to loading area

- Using lorry crane to hoist up equipment and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175