# METHOD OF STATEMENT

Date: 19th Aug 2022

Description of work

To shift out equipment from customer clean room at 1st and 2nd level to loading area, fork

/hoist up onto lorry chassis and deliver to scrapyard for disposal

Equipment Spec

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

2 separate day job

23/08/22

30/08/22

Time of Operation

09:45 am

Location of Operation

#### 71 Nanyang Drive, NTU Valley Block

Singapore Institute of Mfg Technology

Equipment Use

1-2 x lorry crane

Pallet truck

1 x battery forklift

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Hoist down forklift form lorry chassis to the ground

- Shift out equipment from clean room 1st and 2nd level

- Transport equipment to loading area

- Using forklift to fork up and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175