# METHOD OF STATEMENT

Date: 07th July 2020

Description of work

To shift out below item to loading area, hoist up onto lorry chassis and deliver to another location

Item Spec

Refer to quotation

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15/07/2020

Time of Operation

09:40 am

Location of Operation

#### Collection: 4 Fusionpolis Way, FP2 Kinesis Building

Deliver: 71 Nanyang Dr, Valley Block

Equipment Use

1 x 633 lorry loader

Pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry loader to loading bay

- To shift out all item from 4th & 10th floor to loading bay via cargo lift

- Load item onto lorry chassis

- Secured item with strapping belt

- Transport item to new location

- Using lorry loader to hoist down and unload item from lorry chassis

- Using pallet truck to transport item into workshop

- Position item at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175