# METHOD OF STATEMENT

Date: 22nd June 2018

Description of work

To shift out machineries and equipment from customer premise at 1st and 2nd level to loading area, hoist or fork up onto lorry chassis and deliver to scrapyard for disposal

Machine/Equipment Spec

Refer to attached

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

29/08/2019

Time of Operation

09:45 am

Location of Operation

#### 73 Nanyang Drive, Valley Block

Singapore Institute of Mfg Technology

Equipment Use

1-2 x lorry crane

Pallet truck

1 x forklift

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out machineries and equipment from 1st and 2nd level

- Transport to loading area

- Using lorry crane and forklift to lift up and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175