# METHOD OF STATEMENT

Date: 04th Sep 2024

Description of work

To hoist down “A” Frame structure from lorry chassis, fix ‘A’ frame for customer engineer to dismantle motor

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

05/05/24

Time of Operation

09:45 am

Location of Operation

#### 249 Jalan Boon Lay

ST Engineering

Equipment Use

1 x 633 lorry loader

1 set ‘A’ frame

1 x 3ton chain block

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Insert sling to crane hook and secured to rigging point of ‘A’ frame structure

- Hoist up structure from lorry chassis to the ground

- Transport into factory premise

- Set up ‘A’ frame structure for customer engineer to dismantle motor

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175