# METHOD OF STATEMENT

Date: 29th Nov 2024

Description of work

To hoist down “A” Frame structure from lorry chassis, fix ‘A’ frame for customer engineer to use

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

02/12/24

Time of Operation

09:45 am

Location of Operation

#### 285 Jalan Ahmad Ibrahim

Panasonic

Equipment Use

1 x 633 lorry loader

1 x 3ton battery forklift

1 set ‘A’ frame

1 x 3ton chain block

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Job scope

Deploy lorry loader at designated unloading area

Hoist down forklift from lorry chassis to the ground

Using forklift to fork down ‘A’ frame structure

Transport into factory premise

Set up ‘A’ frame structure for customer engineer use

Once job complete, team leader will instruct the team to perform proper housekeeping

Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175