# METHOD OF STATEMENT

Date: 04th May 2020

Description of Work

To install ‘A’ frame and hoist down machine Y.axis bridge

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Est: 12/05/2020

Time of Operation

09:45 am

Location of Operation

#### 1 Cleantech Loop #06-06

Equipment Use

Pallet truck

Webbing sling

1 set ‘A’ frame structure with 3 ton chain block

Obstacles

No obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job scope

- Fixing of ‘A’ frame on site

- Using ‘A’ frame to assist in dismantle machine bridge

- Lower machine bridge to the ground and put aside

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175