# METHOD OF STATEMENT

Date: 21st Oct 2019

Description of Work

To relocate 1 unit ABB Robot Arm from 1 lab to another lab within Valley Block 2nd floor

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

23-24/10/2019

Time of Operation

09:45 am

Location of Operation

#### 71 Nanyang Drive, Valley Block

Singapore Institute of Mfg Technology

Equipment Use

Pallet truck

Webbing sling

1 set ‘A’ frame structure with 3 ton chain block

Obstacles

No obstacles on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job scope

- Using ‘A’ frame to dismount robot arm from stand

- Load onto wooden base

- Transfer to another lab

- At new location, drill wall plug to mount back base plate onto floor

- Using ‘A’ frame to mount back robot arm onto stand

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175