# METHOD OF STATEMENT

Date: 20th Mar 2018

Description of Work

To dismantle 1 unit Indexing Table, shift out to loading area for packing, after packing put aside for storage

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

20/03/2018   -   09:45 am

Location of Operation

#### 8 Tractor Rd

Qioptiq Singapore Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Wire/webbing sling

1 x ‘A’ frame structure with 2/3 ton chain block

Obstacles

No obstacles on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job scope

- Using ‘A’ frame structure and chain block to dismantle machine table

- Shift out table to loading area

- Load table onto wooden base for packing

- After packing, put aside for storage purpose

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175