# METHOD OF STATEMENT

Date: 16th Dec 2020

Description of Work

To lift up CMM machine onto machine stand using ‘A’ frame structure

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

19/12/2020

Time of Operation

09:45 am

Location of Operation

#### 22 Pioneer Crescent

Dyson

Equipment Use

Webbing sling

1 set ‘A’ frame structure with 3 ton chain block

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting gear with M.O.M certificate

# Job scope

Fixing of ‘A’ frame structure on site

Using ‘A’ frame with chain block to lift up machine

Readjust machine stand to properly aligned with machine

Lower down machine and let it sit onto the stand

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175