# METHOD OF STATEMENT

Date: 27th Mar 2023

Description of Work

To shift out machine, dismantle machine parts by using ‘A’ frame structure and lifter,                                            transport to loading bay via cargo lift and load up onto lorry chassis

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### 4 Fusionopolis Way

Equipment Use

1 x lorry loader

1 set ‘A’ frame with chain block

Wire/webbing sling

Canvas/metal plate (to lay out and cover up flooring)

Rollers/pallet truck

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed

All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting gear with M.O.M certificate

# Job scope

To shift out machine to dismantling area

Fixing of ‘A’ frame structure on site

Insert sling to machine parts

Using ‘A’ frame with chain block to lift up machine parts

Shift out ‘A’ frame and lower down parts to the ground

Shift out to loading bay via cargo lift

Hoist and load up onto lorry chassis

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175