# METHOD OF STATEMENT

Date: 05th May 2022

Description of Work

To lift up structure for customer engineer to exchange parts using ‘A’ frame

Spec

1 unit structure

Wt: 700 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

11/05/22

Time of Operation

09:45 am

Location of Operation

#### 58 Sungei Kadut Loop

Admaterials Technologies Pte Ltd

Equipment Use

1 set ‘A’ frame structure

2 ton chain block

Webbing sling

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed

All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting gear with M.O.M certificate

# Job scope

Fixing of ‘A’ frame structure on site

Insert webbing sling onto structure

Using ‘A’ frame with chain block to lift up structure

Shift out ‘A’ frame and lower structure to the ground

Customer engineer to exchange part

After exchange part, lift up structure and lower down at new location

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175