# METHOD OF STATEMENT

Date: 22nd Mar 2021

Description of Work

To assist customer engineer to hoist out old polishing plate and replace with new plate using

‘A’ frame structure

Machine Spec

EJ-910T Lapping machine

Polishing plate wt: 308 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### 8 Tractor Road

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 set ‘A’ frame structure

1-3 ton chain block

Webbing sling

Shackle

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed

All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting gear with M.O.M certificate

# Job scope

Fixing of ‘A’ frame structure on site

Insert webbing sling onto plate

Using ‘A’ frame with chain block to lift up plate

Shift out ‘A’ frame and lower down plate to the ground

Insert webbing sling onto new polishing plate

Lift up new plate onto machine

Lower down plate and let it sit onto machine

Readjust plate to properly aligned with machine

Once job complete, team leader will instruct the team to perform proper housekeeping

All debris will be clear and dispose

Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175