# METHOD OF STATEMENT

Date: 07th Dec 2022

Description of Work

To shift 2 unit Robot & structure to one side for drilling, after drilling shift and position back to location

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

14/12/22

Time of Operation

09:30 am

Location of Operation

#### 5 Cleantech Loop #01-01

CleanTech Two Block B

Equipment Use

1 x lorry loader

1 x 3ton battery forklift

Pallet truck

Webbing sling

1 set ‘A’ frame structure

1-2 ton chain block

Obstacles

No obstacles around operation area

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job scope

- Deploy lorry loader at unloading area

- Hoist down forklift from lorry chassis

- Fork down ‘A’ frame structure from lorry

- Shift ‘A’ frame into room

- Fixing of ‘A’ frame on site

- 3 ton battery forklift to shift structure to one side

- Drill dole to fix wall plug

- After drilling shift back structure to location

- Using ‘A’ frame with chain block to position robot onto structure

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175