# METHOD OF STATEMENT

Date: 21st Dec 2018

Description of work

To shift out 3 unit machine from production room at ground floor to loading bay, hoist up onto lorry chassis and deliver to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

26/12/2018   -    09:30 am

Location of Operation

#### Blk 16 Kallang Place #01-24

Maxcam Technology Pte Ltd

Equipment Use

2 x lorry crane

1 x platform - to lay out for machine pathway

Heavy duty rollers

Wire sling

Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M cert.

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated loading area for the lift

- Lay out platform for machine pathway

- Shift out machine from production room into platform

- Hoist up machine from platform and load onto lorry chassis

- Secured machine with strapping belt prior to moving out of  premise

- Deliver and transport machine to another location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175