# METHOD OF STATEMENT

Date: 21th July 2016

Description of work

To unload machineries from lorry chassis at loading bay, lift up using lorry crane, insert

pallet truck/rollers to machine base, shift and position into customer premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

28/07/2016   -   To unload machine from 1 x 40ft container at customer premise, shift and position into ground floor

30/07/2016   -   To unload machineries by using loading bay, shift and position into customer premise at ground floor

Location of Operation

#### Blk 16 Kallang Place #01-28/29/30/31

GMS Lamination Pte Ltd

Equipment Use

Lorry crane

Pallet truck/rollers

Wire/shackle

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, helmet, safety harness etc..) Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry crane at loading bay

- Flush lorry to level with loading bay

- Lower down platform ramp onto lorry chassis

- Crane to hoist up machine

- Insert pallet truck/rollers to machine base

- Move out machine from lorry chassis, shift and position into customer premise at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any, will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175