# METHOD OF STATEMENT

Date: 20th July 2016

Description of work

1) To unload 2 unit Milling machine from lorry chassis at loading bay, lift up using lorry crane, insert pallet truck to machine base, shift and position to 2nd floor via cargo lift

2) To shift out 2 unit Milling machine from 2nd floor to loading bay via cargo lift, lift up using lorry crane and load onto lorry chassis

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

22/07/2016   -   09:30 am

Location of Operation

#### Blk 3015A Ubi Rd 1 #02-04/05

New-Tech Precision Engineering

Equipment Use

1 x lorry crane

Pallet truck

Wire/shackle

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry/mobile crane operator will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, helmet, safety harness etc..) Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry crane at loading bay

- Flush lorry to level with loading bay

- Lower down platform ramp onto lorry chassis

- Crane to hoist up machine

- Insert pallet truck to machine base for the move

- Move out machine from lorry chassis, shift and position into customer premise at 2nd floor via cargo lift

- From 2nd floor, shift out 2 unit machine via cargo lift to loading bay, lift up using lorry crane and load onto lorry chassis

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any, will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175