# METHOD OF STATEMENT

Date: 09th Dec 2016

Description of work

1) To hoist down 1 unit Grinder machine from 2nd floor by using lorry crane

2) To shift out 4 unit machine and working table from 2nd floor via cargo lift for packing, after packing, stuff into 1 x 40ft HQ container

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

15/12/2016   -   09:30 am

Location of Operation

#### Blk 5004 A.M.K Ave 5 #02-08

Pacific Century Link Pte Ltd

Equipment Use

1 x lorry crane

1 x forklift

Pallet truck / rollers

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, harness,.. etc)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Shift out machine to near swing gate opening

- Lorry crane to hoist down machine from 2nd floor to ground floor

- Load machine onto wooden base for packing

- After packing, stuff machine into 1 x 40ft HQ container

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175