# METHOD OF STATEMENT

Date: 10th Oct 2017

Description of work

To unload 2 units machine from lorry chassis using pallet truck, shift and position into production area @ 3rd floor via cargo lift and to assist customer engineer align machine to conveyor system

Machine Spec

2 unit Automation machine

Dim: 200 x 100 x 100 cm

Wt: 300 kgs each

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

13/10/2017   -   09:30 am

Location of Operation

#### 501 A.M.K Ave 10

Delphi

Equipment Use

1 x lorry crane

Pallet truck

Plywood/metal plate (for flooring protection)

Obstacles

No obstacle on lorry parking area and route to machine positioning

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

# JOB SCOPE

- Reverse lorry to loading bay

- Flush up lorry to level with loading bay

- Insert pallet truck to machine base

- Shift out machine from lorry chassis

- Transport machine into production area @ 3rd floor via cargo lift

- To assist customer engineer align machine to conveyor system

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris , if any will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175