# METHOD OF STATEMENT

Date: 30th Nov 2017

Description of work

To unload 1 unit machine from lorry chassis @ loading bay, shift and position into customer premise about 30-40m away by using pallet truck

Machine Spec

1 unit Hurco VM10i

Dim: 3, 000 x 2, 890 x 2, 530 mm

Wt: 2, 818 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

06/12/2017   -   13:00 pm

Location of Operation

#### No 11A Depot Road

#### HP Singapore Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Crowbar/woodblock

Metal plate/plywood (for epoxy floor protection)

Obstacles

No obstacle on lorry parking area and route to machine positioning

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

# JOB SCOPE

- Reverse lorry loader to loading bay

- Flush up loading bay platform onto lorry chassis

- Insert pallet truck to machine base

- Shift out machine from lorry chassis

- Transport machine to designated location about 30-40m

- Position and unload machine onto cement foundation

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris , if any will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175