# METHOD OF STATEMENT

Date: 05th May 2022

Description of work

To unload 2 unit machine from lorry chassis by using loading bay, shift and position to 3rd floor via cargo lift

Machine Spec

2 unit TP750 machine

Dim: 170 x 250 x 250 cm

Wt: 3, 800 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

11/05/22

Time of Operation

12:00 pm

Location of Operation

#### Blk 1 A.M.K Industrial Pk 2A #03-08

Peak Top Engineering Pte Ltd

Equipment Use

1 x lorry loader

Pallet truck

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Reverse lorry loader to loading bay

- Insert pallet truck under machine bed

- Shift out machine from lorry chassis

- Transport machine to 3rd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175