# METHOD OF STATEMENT

Date:

Description of work

1) To unload 1 unit machine from lorry chassis by using loading bay, flush lorry to level with loading bay, cover gap with metal plate and to shift and position into customer premise at ground floor by using rollers/pallet truck

2) No hoisting required for this job

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Time of Operation

10:00 am

Location of Operation

#### Blk 1 A.M.K Pk 2A #01-07

Hiang Li Engineering

Equipment Use

2-3 x lorry crane

Rollers/pallet truck

Hand jack

Woodblock

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

# JOB SCOPE

- Deployment of lorry crane to site

- Reverse lorry with machine to loading bay

- Flush lorry to level with loading bay

- Cover gap with metal plate to roll machine out

- Jack up machine to 3’ high

- Insert rollers/pallet truck to machine base

- Shift out machine from lorry chassis and position into customer premise at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris , if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175