# METHOD OF STATEMENT

Date: 11th Aug 2016

Description of work

1) To unload 1 unit Kemet 36 Pneumatic machine from lorry chassis by using loading bay, flush lorry to level with loading bay, cover gap with metal plate and to shift and position into customer premise at ground floor by using pallet truck

2) To shift out 1 unit Kemet 36 Pneumatic machine from customer premise, load onto lorry chassis and deliver back to Kemet office

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

15/08/2016 – 11:00 am

Location of Operation

#### No 3 Research Link

IMRE Building

Equipment Use

1 x lorry crane

Pallet truck

Crowbar

Plywood (for floor protection)

Obstacles

No obstacle on lorry parking area and route to machine positioning

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

# JOB SCOPE

- Reverse lorry to loading bay

- Flush lorry to level with loading bay

- Cover gap with metal plate

- Insert pallet truck to machine base

- Shift out machine from lorry chassis and position into customer premise at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris , if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175