# METHOD OF STATEMENT

Date: 17th Mar 2017

Description of work

To unload 2 pallet of 1 unit Metacut 251 machine from lorry chassis @ loading bay, shift and position into customer preparation room by using pallet truck

Machine Spec

Metacut 251 machine

Dim: 70 x 70 x 24 cm

Dim: 94 x 70 x 95cm

Total weight: 150 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

TBA

Location of Operation

#### No 6 Fusionpolis Way

Equipment Use

1 x lorry crane

Pallet truck

Crowbar/woodblock

Obstacles

No obstacle on lorry parking area and route to machine positioning

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, helmet)

# JOB SCOPE

- Reverse lorry to loading bay

- Flush up lorry to level with loading bay

- Cover gap with metal plate

- Insert pallet truck to machine base

- Shift out machine from lorry chassis and position into customer preparation room

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris , if any will be clear and dispose

- Job complete

Remark

MOS subject to change by supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175