# METHOD OF STATEMENT

Date: 24 Sep 2014

Description of work

To hoist down 3 unit Scissor lifter and deliver to basement 3

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

27/09/2014  -  09:30 am

Location of Operation

Changi Airport T3

- Equipment Use

1 x lorry crane

Wire/webbing sling

*   Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will be clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc)

Lifting machine and lifting gear with M.O.M cert.

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated area for the lift

- Barricade operation area

- Hoist down 3 unit scissor lifter

- Deliver scissor lifter to basement 3

- Workers to shift and position scissor lifter to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175