# METHOD OF STATEMENT

Date: 16th July 2024

Description of work

To shift out following machine and parts from production to loading area, hoist up onto lorry chassis and deliver to new location

Machine Spec

Refer to attached

Risk Assessment

A copy of Risk Assessment will be attach

Schedule of Operation

24/08/24 – 26/08/24

Time of Operation

09:45 am

Location of Operation

#### 19A Serangoon North Ave 5 #01-00

Nichibei Electric Parts (S) Pte Ltd

Equipment Use

4-5 x 633 lorry loader

Rollers

Pallet truck

Hand jack/crowbar

Wire/webbing sling

Shackle

Woodblock

Obstacles

No obstacle on crane parking area and route of moving operation

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involve in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Jack up machine to 3” high

- Insert rollers/pallet truck under machine bed

- Shift out machine from production to hoisting bay

- Rigger to attached required sling to crane hook

- Secured sling to rigging point of machine

- Lorry loader to hoist up machine

- Load machine onto lorry chassis

- Release all sling from machine rigging point

- Secured machine with strapping belt prior to moving out of customer premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175