# METHOD OF STATEMENT

Date: 13th Aug 2021

Description of Work

To unload 1 unit machine from M’sia lorry to loading bay using forklift, shift and transport to

2nd floor via cargo lift

Machine Spec

1 unit machine

Dim: 240 x 130 x 130 cm

Wt: 520 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

16/08/21

Time of Operation

Afternoon schedule

Location of Operation

#### 438A Alexandra Rd #02-01

Equipment Use

1 x 633 lorry loader

Pallet truck

1 x forklift

Obstacles

No obstacles on loading/unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# Job scope

- Deploy lorry loader at designated hoisting area

- Using forklift to unload machine from M’sia lorry

- Transport and unload at loading bay

- Using pallet truck to shift and transport machine to 2nd floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any, will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175