# METHOD OF STATEMENT

Date: 15th June 2016

Description of work

To shift out machineries from production area to loading bay, hoist up onto low loader/u bed and deliver to new premise

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

As per required schedule

Location of Operation

#### From 85 Tuas South Ave 1 – No 5 Tukang Innovation Grove

Caterpillar Propulsion Singapore Pte Ltd

Equipment Use

100/200 ton mobile crane

50 ton mobile crane

Lorry crane

U Bed/low loader

1 set gantry crane

Rollers/pallet truck

Wire sling/shackle

Forklift

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, mobile/lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Shift out machineries from production area to loading bay

- Hoist up and load machine onto low loader/u bed

- Secured machine with belt prior to moving out premise and deliver to new location

- At new premise, unload machine from low loader/u bed

- Shift and position machine to designated location at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175