# METHOD OF STATEMENT

Date: 26th Sep 2016

Description of Work

To lift up 1 unit Aluminum Extrusion machine inside factory by using gantry crane, load onto    1 x Cometto trailer and deliver to port

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

TBA

Location of Operation

No 12 Penjuru Lane

AEI Corporation Ltd

Equipment Use

1 x lorry crane

1 x Cometto trailer

1 set hydraulic structure

Wire sling/shackle

Obstacles

To clear all obstacles on route of transportation

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of gantry structure at location

- Insert wire sling to machine lifting point

- Lift up machine to 4ft  high

- Reverse cometto into inside factory

- Lower down machine and load onto cometto chassis

- Secured machine with belt

- Move out cometto from factory premise and transport machine to port

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175