# METHOD OF STATEMENT

Date: 07th July 2017

Description of Work

To lift up machine part inside factory by using gantry crane

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

08-15/07/2017   -   09:30 am

Location of Operation

51 Seletar Aerospace View

Pratt & Whitney NGPF Manufacturing Company

Equipment Use

1 x lorry crane

1 set hydraulic structure

Wire sling/shackle

10 ton chain block

2 x forklift

Obstacles

To clear all obstacles around working area

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of gantry structure at location

- Secure wire/chain block to machine lifting point onto gantry crane

- Lift up machine part to the required height

- Shift out part away from machine

- Lower down machine part slowly and let it sit onto wooden block for repairing

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175