# METHOD OF STATEMENT

Date: 21st Nov 2022

Description of Work

To lift up machine part inside factory by using gantry crane

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

21-24/11/22

Time of Operation

09:45 am

Location of Operation

51 Corporation Rd

Avitron Pte Ltd

Equipment Use

1 x lorry crane

1 set hydraulic structure

Wire sling/shackle

Obstacles

To clear all obstacles around working area

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Hoist down gantry crane from low bed

- Transport to inside factory

- Setting up of gantry structure at location

- Insert sling onto gantry crane and secure onto rigging point of column

- Lift up machine part to the required height

- Shift out part away from machine

- Lower down machine part slowly and let it sit onto wooden block for repairing

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175