# METHOD OF STATEMENT

Date: 06th Oct 2017

Description of work

To move lorry crane into customer premise, hoist down 1 unit used Water Receiver Tank, put aside, hoist up 1 unit new Water Receiver Tank and fix onto machine

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

07/10/2017   -   15:00 pm

Location of Operation

#### No 50 Defu Lane 7

Heng Long Leather Co. Pte Ltd

Equipment Use

1 x lorry crane

Wire/webbing sling

Obstacles

Clear all obstruction in way of working path

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet, safety harness)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to move into factory

- Hoist down use water receiver tank and put aside

- Hoist up new water receiver tank and fix onto machine

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175