# METHOD OF STATEMENT

Reference No: EW/Q/1411/23

Date: 12th Oct 2023

Description of work

To hoist down forklift from lorry chassis, using forklift to fork and transport equipment to opposite building

Equipment Spec

1 unit SLM Vacuum Chamber

Dim: 170 x 100 x 170 cm

1 unit Sieve Shaker

Dim: 50 x 50 x 70 cm

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### Nanyang Technological University

#### Shift out: 63 Nanyang Drive, Blk N3.2

#### Shift in: The Arc

Equipment Use

1 x 633 lorry loader

1 x 3ton forklift

Pallet truck

Wire/webbing sling

Canvas/metal sheet (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Lorry loader to hoist down forklift from lorry chassis to the ground

- Shift out equipment to door entrance

- Using forklift to fork up equipment

- Transport equipment to the opposite side of building

- Unload equipment at door entrance

- Using pallet truck to shift equipment into building premise

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175