# METHOD OF STATEMENT

Reference No: EW/Q/0818/23

Date: 28th June 2023

Description of work

To hoist down/up forklift from lorry chassis

Forklift Spec

Dim: 2.8m x 1m x 2m

Wt: 3, 200 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

17/08/23

Time of Operation

09:40

Location of Operation

#### 63 Nanyang Drive, LHN-B4-10

#### The Arc

Equipment Use

1 x 633 lorry loader

Wire/webbing sling

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Lorry loader to hoist down forklift from lorry chassis

- Using forklift to fork and load up equipment onto lorry chassis

- Secured equipment with strapping belt

- To hoist and load up forklift onto lorry chassis after job complete

- Team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175